# AI Forecasting Requirements Document

Project Title: AI-Enhanced Revenue Forecasting

Business Owner: Jane Rivera, Finance Leader

## 1. Executive Summary

This document outlines the requirements for developing an AI solution to improve the monthly revenue forecasting process. The goal is to reduce manual effort, improve forecasting speed, and enhance accuracy through AI-driven insights.

## 2. Business Problem Statement

The current forecasting process is manual, time-consuming, and limited to internal knowledge and historical trends. While the process is well-documented and consistently followed, it requires significant effort each month and leaves little room for proactive scenario planning or real-time responsiveness.

## 3. Project Goals

Automate repetitive tasks in the forecasting process

Deliver faster, more accurate revenue predictions

Enable scenario-based forecasting for decision support

Reduce reliance on manual data aggregation and assumptions

## 4. Key Assumptions to Validate

AI will reduce forecasting cycle time by at least 50%

Forecast accuracy will improve compared to current baseline (e.g., ±5% variance reduction)

The current historical data set is clean, complete, and sufficient for training the AI model

External data sources (e.g., market trends, customer behavior) can be integrated and will enhance predictions

Users (finance analysts) will adopt the AI tool and trust its output when explained properly

Total implementation cost will remain near $120K, as benchmarked against the Supply Chain AI project

## 5. Functional Requirements

Ingest internal sales, finance, and operational data

Integrate external data sources (e.g., market trends, macroeconomic indicators)

Allow users to run and compare multiple forecast scenarios

Display forecast outputs in a dashboard with visual and exportable insights

Provide explanations of AI predictions (transparency)

## 6. Non-Functional Requirements

Data privacy and security compliance

Integration with existing finance tools (e.g., ERP, Excel, BI platforms)

Usability for non-technical finance users

Scalable architecture to accommodate future data and AI model enhancements

## 7. Stakeholders

Jane Rivera – Finance Leader

Finance Analyst Team

Data Science / AI Team

IT / Data Infrastructure

Executive Sponsors

## 8. Next Steps

Conduct deep-dive sessions with Jane’s team to refine assumptions

Document data availability and gaps

Prioritize features for initial prototype

Begin low-cost prototyping to validate assumptions